Scrum Meetings

Scrum Master: Brayan

Product Owner: Spencer

*Template:*

*Name*

*Did yesterday*

*Did today*

*Roadblocks?*

**Monday 9/20-------------------------------------------------------------------------------------------**

**Brayan**

Yesterday: researched something

Today: did nothing

Roadblocks: outside class work

**Miguel**

Yesterday: review and edit proposal based on client input

Today: continue working on proposal, investigate the structure of BRD

Roadblocks:none

**Spencer**

Yesterday: reviewed submission changes

Today: edit proposal changes based on team comments

Roadblocks: proposal approval

**Chris**

Yesterday: reviewed client feedback

Today: Use feedback from client to review and edit document

Roadblocks: outside classes

**Curtis**

Yesterday: Edited/Reviewed the proposal version 7.0

Today: Final review/leave comments before proposal submission, updating project board

Roadblocks: none

**Tuesday 9/21-------------------------------------------------------------------------------------------**

**Sprint Plan & Retro Day**

**Wednesday 9/22-------------------------------------------------------------------------------------**

**Brayan**

Yesterday: researched high level design template

Today: select a template for review

Roadblocks: outside of classes

**Miguel**

Yesterday: worked on proposal and checked BRD with prof

Today: work on BRD

Roadblocks: none

**Spencer**

Yesterday: worked on proposal to get approved

Today: made new brd template and proposal changes form prof

Roadblocks: proposal approval

**Chris**

Yesterday: researched templates for tech spec

Today: select a template for review

Roadblocks:

**Curtis**

Yesterday: reviewed prof comments

Today: edited proposal doc

Roadblocks:

**Thursday 9/23-------------------------------------------------------------------------------------**

**Brayan**

Yesterday: Looked at HL Design Templates

Today: Review templates with peers for submission

Roadblocks: none

**Miguel**

Yesterday: Started the development tree for BRD

Today: Continue work on development tree

Roadblocks: proposal rejection

**Spencer**

Yesterday: Template for BRD and Proposal Submission

Today: Proposal changes via prof comments

Roadblocks: proposal rejection

**Chris**

Yesterday: Work

Today: Work

Roadblocks: None

**Curtis**

Yesterday: Comments on project proposal

Today: Select a high level design for review

Roadblocks: none

**Friday 9/24-------------------------------------------------------------------------------------**

**Brayan**

Yesterday: Selected a HL Design Templates

Today: Emailed for approval and began document edits

Roadblocks: none

**Miguel**

Yesterday: Worked on development tree

Today: Continue work on development tree

Roadblocks: need clarification on similar issues

**Spencer**

Yesterday: Edited and sent final proposal

Today: Alter the site map

Roadblocks: none

**Chris**

Yesterday: Helped with proposal edits

Today: Work on drafting tech spec

Roadblocks: none

**Curtis**

Yesterday: Edits on project proposal

Today: Work on first draft of high level design

Roadblocks: none

**Monday 9/27-------------------------------------------------------------------------------------------**

**Brayan**

Yesterday: got client on feedback office hours

Today: start high level design

Roadblocks: none

**Miguel**

Yesterday: Worked on dev tree changes

Today: Working on BRD

Roadblocks: classes

**Spencer**

Yesterday: n/a

Today: worked a bunch on the site map

Roadblocks: none

**Chris**

Yesterday: got tech spec approved

Today: work on tech spec

Roadblocks:

**Curtis**

Yesterday: got client feedback

Today: start high level design

Roadblocks: none

**Tuesday 9/28-------------------------------------------------------------------------------------------**

**Brayan**

Yesterday: Received changes on HL Design

Today: Work on HL Design

Roadblocks: none

**Miguel**

Yesterday: Worked on development tree

Today: Finalizing development tree and start BRD

Roadblocks: Midterms

**Spencer**

Yesterday: Started on Site Map

Today: Continue working on Site Map

Roadblocks: Midterms

**Chris**

Yesterday: work

Today: work

Roadblocks: none

**Curtis**

Yesterday: Started HL Design Docs Changes

Today: Continue cleaning up HL Design

Roadblocks: none

**Wednesday 9/29-----------------------------------------------------------------------------------**

**Brayan**

Yesterday: Outlined HL Design

Today: Finish HL Design

Roadblocks: none

**Miguel**

Yesterday: Finished development tree

Today:Transfer development tree to BRD

Roadblocks:

**Spencer**

Yesterday: Completed most of Site Map

Today: Plan to finish Site Map

Roadblocks:

**Chris**

Yesterday: Good progress on the tech spec

Today: Finish Tech Spec

Roadblocks: None

**Curtis**

Yesterday: Outlined HL Design

Today: Finish HL Design

Roadblocks: none

**Thursday**

**9/30-------------------------------------------------------------------------------------------**

**Brayan**

Yesterday: Outlined HL Design

Today: Finish HL Design

Roadblocks: none

**Miguel**

Yesterday: Finished dev tree and started filling out BRD

Today: Continue work on BRD and attend office hours

Roadblocks:

**Spencer**

Yesterday: Worked on completing site map

Today: Uploaded completed site map

Roadblocks: none

**Chris**

Yesterday: Work

Today: Work

Roadblocks: none

**Curtis**

Yesterday: Worked and finished first draft HL Design

Today: Attend office hours and edit lab based on input

Roadblocks: none

**Thursday**

**9/30-------------------------------------------------------------------------------------------**

**Brayan**

Yesterday: received feedback HL Design

Today: Fix HL Design

Roadblocks: none

**Miguel**

Yesterday: Worked on BRD

Today: Finish the BRD and research non functional requirements

Roadblocks: none

**Spencer**

Yesterday: Talked to prof about site map

Today: Work on deliverables

Roadblocks: none

**Chris**

Yesterday: Worked on Tech Spec

Today: finish Tech Spec

Roadblocks:

**Curtis**

Yesterday: Met with prof got feedback on docs

Today: Work on changes from office hours and work on agile deliverables

Roadblocks: none

**Friday 10/1-------------------------------------------------------------------------------------------**

**Brayan**

Yesterday: received feedback HL Design

Today: Fix HL Design

Roadblocks: none

**Miguel**

Yesterday: Worked on BRD

Today: Finish the BRD and research non functional requirements

Roadblocks: none

**Spencer**

Yesterday: Talked to prof about site map

Today: Work on deliverables

Roadblocks: none

**Chris**

Yesterday: Worked on Tech Spec

Today: finish Tech Spec

Roadblocks:

**Curtis**

Yesterday: Met with prof got feedback on docs

Today: Work on changes from office hours and work on agile deliverables

Roadblocks: none

**Monday**

**10/4-------------------------------------------------------------------------------------------**

**Brayan**

Yesterday: Worked on HL Design, emailed prof

Today: Change HL design based on lecture

Roadblocks: none

**Miguel**

Yesterday: Edited BRD

Today: Keep working the BRD and non functional requirements

Roadblocks: none

**Spencer**

Yesterday: Edited Site Map

Today: Work on BRD, and Site Map, retro deliverables

Roadblocks: none

**Chris**

Yesterday: Changes to tech spec based on office hours

Today: prepare for retro and help on other docs

Roadblocks: other classes

**Curtis**

Yesterday: Worked on changes from client feedback and prepared for retro

Today: Work on HL design changes and retro prep

Roadblocks: none

**Tuesday 10/5-------------------------------------------------------------------------------------------**

**Sprint Plan & Retro Day**

**Wednesday 10/6-------------------------------------------------------------------------------------**

**Brayan**

Yesterday: Finished last HL Design changes

Today: Prepare for class retro

Roadblocks: none

**Miguel**

Yesterday: Finished last BRD changes

Today: Prepare for class retro

Roadblocks: none

**Spencer**

Yesterday: Finished and submitted milestone 1 deliverables

Today: Prepare for class retro

Roadblocks: none

**Chris**

Yesterday: Edited retro slides

Today: Prepare for class retro

Roadblocks:

**Curtis**

Yesterday: Worked on last changes on all docs before submission

Today: Start research on the Project Plan and prepare for class retro

Roadblocks: none